# Scope of Work

Team Members: Fatima Davila, Macy Dubes, Lucas Lee

Date submitted for review: February 24th, 2025

## Project Goals

The goal of this project is to provide the Nebraska Department of Transportation with a concrete design model in Python. Which will then improve reliable calculations since with fixed logic, that is understandable and can be replicated. The client has specifically requested the following: (1) To translate a concrete mix design spreadsheet into a Python-based system. (2) Implement sequential user inputs. (3) Generate a Final Mix Design Output. (4) Prepare and evaluate four concrete Mix Scenarios.

## Project Tasks

To achieve the project goals, our group has identified the following key tasks to be completed by our team of professional engineers:

Task 1: Translate excel logic into python [Miss Macy Dubes]

Using the Mix Design tab in the NDOT excel workbook Miss Dubes will be extracting the calculations and translate the spreadsheet formulas into a Python code. Instead of having manual steps within excel to compute calculations the water-cement ratio calculations, absolute volume conversion, and aggregate weight distributions are converted into clearly defined Python functions. Each function shows a component of the mix design process. This program we will create will automate the NDOT engineering logic. This structure improves readability and reduces manual spreadsheet error.

Task 2: Implement Sequential User Inputs [Miss. Fatima Davila]

Miss Davila will be using the Mix Design tab in the NDOT excel workbook to configure a program that mirrors it in Python with the exception that it will require users to input variables of the mix design in the order in which they will need to be applied. This is a program that is unique since it cannot be done within excel. To create this Miss Davila will implement type casting of user input within the program. In Python, data entered through the input function is stored originally as a text, since calculations in the project need numerical values, the program converts these inputs into appropriate numeric data types (such as float or int). This conversion allows the user-provided values—such as cement weight, water–cement ratio, air content, and specific gravities—to be used directly in mathematical formulas.

Task 3: Generate a Final Mix Design Output [Mr. Lucas Lee]

To create a clearly formatted weight chart for one cubic yard of concrete Mr. Lee will begin by defining all required variables based on the NDOT Excel workbook structure. For example, the statement “R = calculate_volume_R(cement_A, sg_cement_J)” assigns the computed absolute volume of cement to the variable by calling a predefined function. This function applies to the specific gravity relationship used in the excel sheet to convert cement weight into volume. Once all the variables are defined Mr. Lee will then be able to formulate the weight chart using a formatted string literal (f-string). The f-string allows calculated variables to be inserted into a structured output chart. This approach automates the presentation of results, ensures consistent formatting, and clearly communicates the final material quantities without needing manual editing.

Task 4: Prepare and Evaluate Four Concrete Mix Scenarios [Everyone]

To prepare for this task, our team will start by researching established concrete mix designs and then evaluating them using the mix design program we have developed. We intend to focus on mix designs that are commonly used and most relevant to the Nebraska Department of Transportation. Therefore, our primary source will be the official mix designs published on their website. These include a range of options, such as standard pavement mixes and brick deck–optimized mixes. No additional coding will be required for this part of the project. Once the appropriate mix designs have been selected, we will input the variables into our program to generate and analyze the weight summaries.

## Project Deliverables

| Deliverable | Files included | Due to Client by |
| --- | --- | --- |
| GitHub Repository | Group2_project2_repository | 2-24-26 |
| Gantt Chart | Project 2 Group 2 Gantt Chart.xlsx | 2-13-26 |
| Python Code |  | 2-24-26 |
| Annotated Code Document |  | 2-24-26 |
| Written Technical Report | Project 2 report | 2-24-26 |